# EBU6304 Software Engineering Group Project

## 2025-26

| Group number |  |
| --- | --- |

| member 1 |  |  |
| --- | --- | --- |
| QM no: | 231223128 |  |
| ZhuohangTIAN |  |  |

| member 2 |  |  |
| --- | --- | --- |
| QM no: | 231223117 |  |
| WeiyeCHEN |  |  |

| member 3 |  |  |
| --- | --- | --- |
| QM no: | 231223092 |  |
| QianLI |  |  |

| member 4 |  |  |
| --- | --- | --- |
| QM no: | 231223106 |  |
| ZehaoYANG |  |  |

| member 5 |  |  |
| --- | --- | --- |
| QM no: | 231223069 |  |
| BowenLAI |  |  |

| member 6 |  |  |
| --- | --- | --- |
| QM no: | 231223162 |  |
| ChenyuKANG |  |  |

# First Report

## Requirements

Describe the fact-finding techniques, iteration plan, prioritisation and estimation methods used in the project. (No more than 5 pages.)

## 1. Fact-Finding Techniques

The following fact-finding techniques were used, consistent with the requirements engineering methods covered in this course:

1.1 Interviews

Semi-structured interviews were conducted with the project supervisor and potential system users. Interview questions explored: core problems the system should address; target user groups and their characteristics; existing workflows and pain points; technical and security requirements.

1.2 Document Analysis

Existing institutional documents were reviewed, including: course assignment requirements and assessment criteria; comparable teaching assistant recruitment processes; school administrative data management workflows.

1.3 Questionnaires / Surveys

Structured questionnaires were distributed to target users to identify functional priorities across different user roles and to gather quantitative data on feature preferences.

1.4 Prototyping

Low-fidelity wireframe prototypes were developed and presented to stakeholders for feedback. This aligns with the iterative prototyping approach covered in Lecture 4, allowing early validation of requirements before full development.

## 2. Iteration Plan

The project follows an Agile Scrum process over the 8-week laboratory period (Week 3-12). Development is organised into sprints as follows:

| Sprint | Timeframe | Primary Goals |
| --- | --- | --- |
| Sprint 0 | Week 3-4 | Project initiation, team formation, topic selection, initial requirements gathering |
| Sprint 1 | Week 4-5 | Requirements analysis, Product Backlog creation, User Story writing |
| Sprint 2 | Week 5-6 | System architecture design, interface prototyping |
| Sprint 3 | Week 6-7 | Core feature development - MVP: user registration, login, data management |
| Sprint 4 | Week 7-8 | Feature completion and internal testing |
| Sprint 5 | Week 8-9 | Integration testing and user acceptance testing |
| Sprint 6 | Week 9-10 | Documentation and demo preparation |
| Sprint 7 | Week 10-11 | Final demonstration and project wrap-up |

Each sprint follows standard Scrum ceremonies: Sprint Planning at the start, Daily Stand-ups throughout, Sprint Review and Retrospective at the end.

## 3. Prioritisation Methods

3.1 MoSCoW Method

The MoSCoW prioritisation technique was used to classify all User Stories:

| Priority | Meaning | Examples |
| --- | --- | --- |
| Must Have | Core functionality without which the system is unusable | User registration, login, record creation, data persistence |
| Should Have | Important but not safety-critical features | Role management, dashboard, data editing |
| Could Have | Desirable enhancements if time permits | Notifications, advanced search, data export/import |
| Won't Have (this iteration) | Explicitly deferred to a future release | Mobile application, multi-language support |

3.2 Priority Matrix

Stories were evaluated on a two-dimensional matrix of business value versus implementation complexity. High-value, low-complexity stories were scheduled for earlier sprints.

## 4. Estimation Methods

4.1 Story Points with Planning Poker

Each User Story was estimated using Story Points based on the Fibonacci sequence (1, 2, 3, 5, 8, 13, 21). The team conducted Planning Poker sessions where each member independently estimated, then discussed discrepancies before reaching a consensus estimate.

4.2 Velocity-Based Planning

The team's Velocity (total story points completed per sprint) was estimated based on team capacity. With 6 team members and 10-15 hours per person per week, each sprint is planned for approximately 20-30 story points.

## Supporting Material

Supporting materials such as interview questions, survey results, and customer feedback are included below.

A. Interview Questions

- What are the day-to-day tasks that a teaching assistant currently performs that could be digitised?

- Who are the primary users of this system, and what are their technical skill levels?

- What data does the system need to store, and what reports or outputs are required?

- Are there existing software systems that this new system should integrate with?

- What are the key performance or security requirements?

B. Survey Summary

A questionnaire was distributed to potential end users (teaching staff and administrators). Key findings: High priority for applicant tracking and status updates; Medium priority for reporting features and email notifications; Lower priority for advanced analytics and mobile access. (Full survey results to be attached upon completion of data collection phase.)

C. Customer Feedback on Prototype

A low-fidelity prototype was presented to the project supervisor. Feedback received: Positive - overall workflow is intuitive and well-structured. Suggested improvement - add a confirmation step before submitting applications. Suggested improvement - include a status tracking timeline view.