# EBU6304 Software Engineering Group Project

## 2025-26

Group number: Group 104

### Member Information

#

QM Number

Name

Member 1

**[TO BE FILLED]**

**[TO BE FILLED]**

Member 2

**[TO BE FILLED]**

**[TO BE FILLED]**

Member 3

**[TO BE FILLED]**

**[TO BE FILLED]**

Member 4

**[TO BE FILLED]**

**[TO BE FILLED]**

Member 5

**[TO BE FILLED]**

**[TO BE FILLED]**

Member 6

**[TO BE FILLED]**

**[TO BE FILLED]**

# First Report

## Requirements

*Describe the fact-finding techniques, iteration plan, prioritisation and estimation methods used in the project.*

*(No more than 5 pages.)*

## 1. Fact-Finding Techniques

*Describe the techniques used to gather requirements for this project.*

The following fact-finding techniques were used, consistent with the requirements engineering methods covered in this course:

### 1.1 Interviews

Semi-structured interviews were conducted with the project supervisor and potential system users. Interview questions were designed to explore:

- Core problems the system should address

- Target user groups and their characteristics

- Existing workflows and pain points

- Technical and security requirements

### 1.2 Document Analysis

Existing institutional documents were reviewed, including:

- Course assignment requirements and assessment criteria

- Comparable teaching assistant recruitment processes

- School administrative data management workflows

### 1.3 Questionnaires / Surveys

Structured questionnaires were distributed to target users to:

- Identify functional priorities across different user roles

- Gather quantitative data on feature preferences

- Validate assumptions from interview findings

### 1.4 Prototyping

Low-fidelity wireframe prototypes were developed and presented to stakeholders for feedback. This aligns with the iterative prototyping approach covered in Lecture 4, allowing early validation of requirements before full development.

## 2. Iteration Plan

*Describe the planned iterations (sprints) for this project.*

The project follows an Agile Scrum process over the 8-week laboratory period (Week 3–12). Development is organised into the following sprints:

Sprint

Timeframe

Primary Goals

Sprint 0

Week 3–4

Team formation, project topic selection, initial requirements gathering

Sprint 1

Week 4–5

Requirements analysis, Product Backlog creation, User Story writing

Sprint 2

Week 5–6

System architecture design, interface prototyping

Sprint 3

Week 6–7

Core feature development (MVP — user registration, login, data management)

Sprint 4

Week 7–8

Feature completion and internal testing

Sprint 5

Week 8–9

Integration testing and user acceptance testing

Sprint 6

Week 9–10

Documentation and demo preparation

Sprint 7

Week 10–11

Final demonstration and project wrap-up

Each sprint follows the standard Scrum ceremonies: Sprint Planning at the start, Daily Stand-ups throughout, Sprint Review and Retrospective at the end.

## 3. Prioritisation Methods

*Describe how requirements were prioritised.*

### 3.1 MoSCoW Method

The MoSCoW prioritisation technique (Lecture 3 & 4) was used to classify all User Stories:

Priority

Meaning

Examples in Our Backlog

**Must Have**

Core functionality without which the system is unusable

User registration, login, record creation, data persistence

**Should Have**

Important but not safety-critical features

Role management, dashboard, data editing

**Could Have**

Desirable enhancements if time permits

Notifications, advanced search, data export/import

**Won't Have (this iteration)**

Explicitly deferred to a future release

Mobile application, multi-language support

### 3.2 Priority Matrix

Stories were also evaluated on a two-dimensional matrix of business value versus implementation complexity. High-value, low-complexity stories were scheduled for earlier sprints.

## 4. Estimation Methods

*Describe how the effort for each requirement was estimated.*

### 4.1 Story Points with Planning Poker

Following the approach covered in Lecture 4, each User Story was estimated using Story Points based on the Fibonacci sequence (1, 2, 3, 5, 8, 13, 21). The team conducted Planning Poker sessions where each member independently estimated, then discussed discrepancies before reaching a consensus estimate.

### 4.2 Velocity-Based Planning

The team's Velocity (total story points completed per sprint) was estimated based on team capacity and availability. With 6 team members and an estimated 10–15 hours per person per week, each sprint is planned for approximately 20–30 story points.

## Supporting Material

*Include supporting materials, such as interview questions, survey results, and customer feedback etc (if applicable).*

### A. Interview Questions

The following questions were used during semi-structured interviews:

What are the day-to-day tasks that a teaching assistant currently performs that could be digitised?

Who are the primary users of this system, and what are their technical skill levels?

What data does the system need to store, and what reports or outputs are required?

Are there existing software systems that this new system should integrate with?

What are the key performance or security requirements?

### B. Survey Summary

A questionnaire was distributed to potential end users (teaching staff and administrators). Key findings include:

- High priority for: applicant tracking, status updates, document management

- Medium priority for: reporting features, email notifications

- Lower priority for: advanced analytics, mobile access

*(Full survey results to be attached upon completion of data collection phase.)*

### C. Customer Feedback on Prototype

A low-fidelity prototype was presented to the project supervisor. Feedback received:

- Positive: overall workflow is intuitive and well-structured

- Suggested improvement: add a confirmation step before submitting applications

- Suggested improvement: include a status tracking timeline view

*(Prototype is submitted as a separate PDF file: Prototype_group104.pdf)*

*Report generated: 2026-03-21 | Team: Group 104 | Course: EBU6304*